Strategic Project Roadmap & Milestones

1.1 Project Overview

The planning phase for the "Operations Related" ServiceNow implementation focuses on transitioning from a manual, error-prone ticket dispatching system to a logic-driven automated environment. This document outlines the technical sequence, resource allocation, and risk mitigation strategies required to ensure a seamless "Go-Live" for the Certificates and Platform teams.

1.2 Key Project Milestones

The project is divided into eight critical milestones. Each milestone represents a "Gate" that must be cleared before moving to the next phase of development.

Resource Allocation & Technical Architecture

2.1 Resource Management

A "RACI Matrix" (Responsible, Accountable, Consulted, Informed) has been established to ensure clear communication during the development of the ticketing module.

- Project Manager: Responsible for timeline adherence and stakeholder reporting.

- ServiceNow Developer: Responsible for the technical build of the custom table and Flow Designer logic.

- Security Administrator: Accountable for the "Security_Admin" elevation and ACL integrity.

- SMEs (Katherine/Manne): Consulted for the accuracy of the issue-to-group mapping.

2.2 Technical Scope & Scope Management

The project will utilize the Global Application Scope to ensure maximum compatibility with the existing ABC Corp infrastructure.

Technical Configuration Details:

- Table Extension: The u_operations_related table will be standalone but will mirror "Task" table behaviors for reporting.

- Naming Convention: All custom fields will carry the u_ prefix (e.g., u_issue) to prevent conflicts during future ServiceNow version upgrades (e.g., moving to the 2026 "Xanadu" or "Yosemite" releases).

- Automation Trigger: The "Flow Designer" will be the primary engine. No heavy scripting (GlideRecord) will be used unless the logic exceeds standard Flow capabilities, ensuring the system remains "Low-Code."

Risk Mitigation & Quality Assurance Plan

3.1 Risk Assessment Matrix

Planning for potential bottlenecks is essential to prevent downtime for the ABC Corp support desk.

3.2 Quality Assurance (QA) Strategy

The planning phase mandates a "Three-Tier" testing approach:

- Level 1: Functional Testing: Verify that clicking "Regarding Certificates" actually triggers the group change.

- Level 2: Negative Testing: Verify that a user cannot manually override the "Assigned to group" field once the automation has run.

- Level 3: Security Testing: Verify that the Certification_role cannot delete records from the table.

3.3 Communication Schedule

- Daily Scrums: 15-minute sync at 09:00 AM.

- Stakeholder Update: Friday afternoon summary of Milestone completion.

- Emergency Contact: Escalation path to the IT Director if a Milestone is delayed by more than 24 hours.